国連CEFACT活動計画　2021年―2022年

（SPEC Domainよりの提案）



**Vice Chair (Methodology and Technology): Marek Laskowski (Canada)**

**Domain Coordinator (SPEC): Hisanao Sugamata (Japan)**

**Vice Chair (International Supply Chain): Ian Watt (Australia)**

**Domain Coordinator (SCMP): Edmund Gray (Ireland)**

**国連CEFACT方針（2016年策定）**

1. Progressing trade facilitation and supporting its implementation
2. Providing semantic interoperability
3. Developing further guidance and standards
4. Updating existing deliverables
5. Proposing comprehensive deliverables based on the BSP model
6. Improving communication and enlarging participation
7. Enhancing cooperation with other UN bodies
8. Enhancing cooperation through bilateral agreements
9. Seeking new cooperation with other standards bodies
10. Other (please specify in the Notes)

**国連SDG目標**

* 8.3 (Achieve higher levels of economic productivity through diversification, technological upgrading and innovation, including through a focus on high-value added and labour-intensive sectors)
* 8.9 (By 2030, devise and implement policies to promote sustainable tourism that creates jobs and promotes local culture and products)
* 9.1 (Develop quality, reliable, sustainable and resilient infrastructure, including regional and transborder infrastructure, to support economic development and human well-being, with a focus on affordable and equitable access for all)
* 12.6 (Encourage companies, especially large and transnational companies, to adopt sustainable practices and to integrate sustainability information into their reporting cycle)
* 17.10 (Promote a universal, rules-based, open, non-discriminatory and equitable multilateral trading system under the World Trade Organization, including through the conclusion of negotiations under its Doha Development Agenda – WTO TFA)

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **UN/CEFACT Project Proposal** | | | | | | | | | | |
| Project Name: | | API Town Plan | | | | | | | | |
| Date submitted: | | 06-May-2019 | | | Proposed by: | | | | Steven Capell | |
|  | | | | | | | | | | |
| **1. Work package purpose** | | | | | | | | | | |
| As more and more UN/CEFACT business domains publish API standards, there is a risk of confusion and overlaps/gaps unless there is a well-managed architecture where every domain knows where they fit and all users can easily navigate the plan to find the APIs they need. This project will establish a high level “API town plan” and associated governance and publishing framework for all UN/CEFACT APIs. This project will be complete and proven successful when:   * **A first draft API town plan is published:** As a clickable map covering Trade, Transport, Regulatory, and Financial domains as well as agriculture, tourism and other domains. * **A town plan governance framework is established:** That defines how the town plan is managed and how new APIs are added. * **Conformant API Implementations are published:**  At least two domains have each followed the RDM2API methodology and have published at least one API that aligns with the town plan. | | | | | | | | | | |
| **2. Work package scope** | | | | | | | | | | |
| The green boxes on the right of the diagram represent a conceptual vision of the published town plan.  A screenshot of a cell phone  Description automatically generated  The town plan is a high-level artefact that is managed by a UN/CEFACT architecture function (to be created) and contains only  A list of business domains, most likely well aligned with current forum structure. Each domain has a name, description, owner, and linked document repository.  A list of API resources (ie interfaces) owned by the domain. For example, the /consignments resource would be owned by the transport domain. Each resource has a name, description, and specification URL.  A list of dictionary entities and code lists managed by the domain.  The detailed API specifications and dictionary semantics are managed by the relevant business domain not by the central architecture function. However the architecture function may provide a quality review of candidate specifications prior to release from “drafft” to “active” status.   * The “Trade” domain is expected to include resources such as TradeItems, invoices, orders, remittances, etc. * The “Transport” domain is expected to include resources such as shipments, consignments, containers, movements, etc. * The “Regulatory” domain is expected to include resources such as declarations, certificates, permits, etc. * The “Finance” domain is expected to include resources such as (letters of) credits, insurances, loans, etc.   This project will deliver a first draft town plan and a governance framework for ongoing maintenance of the town plan as a living framework. The town plan will be maintained as a structured data set (eg a JSON file) and will be published as both structured data and a live clickable HTML page. The named resources (eg “/consignments”) on the town plan will be colour coded to indicate their status   * Grey would mean that the need for the resource has been agreed with the responsible domain – but the detailed API specification has not yet been published. * Blue would mean that there is a detailed specification completed to at least draft quality level. Blue resources would be hyperlinked to the corresponding OpenAPI3.0 specification and JSON-LD dictionaries.   The project will also deliver at least one documented use case that highlights the use of the town plan and associated API specifications for a long running complex trade process such as a multi-modal transport scenario for an international consignment. | | | | | | | | | | |
| **3. Project deliverables** | | | | | | | | | | |
| Deliverable 1: | | **First Draft Town Plan:** A Domain / Resource map for all CEFACT domains and API resources. Agreed with each domain and published as a live web page. | | | | | | | | |
| Deliverable 2: | | **Governance Model:** Definition of a new role (CEFACT Architecture) and associated lightweight governance procedures to support ongoing maintenance of the town plan. | | | | | | | | |
| Deliverable 3: | | **Detailed API specifications:** At least two complete examples of API specifications from at least two different domains. | | | | | | | | |
| Deliverable 4: | | **Use case:** Multimodal international consignment use case documented and reviewed/approved by transport domain. | | | | | | | | |
| **4. Exit Criteria** | | | | | | | | | | |
| Exit Criteria for Deliv. 1: | | First draft town plan agreed with domains and published. | | | | | | | | |
| Exit Criteria for Deliv. 2: | | Architect role established and governance procedures agreed by CEFACT bureau. | | | | | | | | |
| Exit Criteria for Deliv. 3: | | 4 x API specifications (2 resources in 2 domains) published at draft quality level. | | | | | | | | |
| Exit Criteria for Deliv 4: | | Multimodal transport use case published. | | | | | | | | |
| **5. Project team membership and required functional expertise** | | | | | | | | | | |
| Membership is open to UN/CEFACT experts with broad knowledge in the area of: | | | | | | | | | | |
| * International trade & transport procedures subject matter expertise * Regulatory procedures subject matter expertise * Information modeling * RESTful API design | | | | | | | | | | |
| In addition, Heads of Delegations may invite technical experts from their constituency to participate in the work.  Experts are expected to contribute to the work based solely on their expertise and to comply with the UN/CEFACT Code of Conduct and Ethics and the policy on Intellectual Property Rights. | | | | | | | | | | |
| **6. HoD support**  *Required for Technical Standards, Business Standards and UNECE Recommendations. And at the request of the UN/CEFACT Bureau.*  *Projects that require HoD support must obtain this within 6 months of Bureau provisional approval.* | | | | | | | | | | |
| Australia | | | |  | | | | | | |
| UK | | | |  | | | | | | |
| Singapore | | | |  | | | | | | |
| **7. Geographical focus** | | | | | | | | | | |
| The geographical focus of the project is global | | | | | | | | | | |
| **8. Initial contributions & dependencies** | | | | | | | | | | |
| The following contributions are submitted as part of this proposal. It is understood that these contributions are only for consideration by the Project Team and that other participants may submit additional contributions in order to ensure that as much information as possible is obtained from those with expertise and a material interest in the project. It is also understood that the Project Team may choose to adopt one or more of these contributions “as is”. | | | | | | | | | | |
| ***List any initial contribution & dependencies:*** | | | | | | | | | | |
| * Depends on “alpha” quality RDM2API specifications & tooling * Depends on existing published UN/CEFACT RDMs. | | | | | | | | | | |
| **9. Resource requirements** | | | | | | | | | | |
| Participants in the project shall provide resources for their own participation. The existence and functioning of the project shall not require any additional resources from the UNECE secretariat. | | | | | | | | | | |
| Any additional request: | | | | None | | | | | | |
| **10. Proposed project leadership** | | | | | | | | | | |
| Proposed: | | | Steven Capell | | | E-mail: | | Steve.capell@gmail.com | | |
| **11. Milestones (dates vay by deliverable)** | | | | | | | | | | |
| **Required?** | **ODP Stage** | | | **Deliv 1 & 2** | | | **Deliv 3** | | | **Deliv 4** |
| **Y** | Project Inception | | | July 2019 | | | July 2019 | | | July 2019 |
| **Y** | Requirements gathering | | | Aug 2019 | | | Aug 2019 | | | Aug 2019 |
| **Y** | Draft development | | | Oct 2019 | | | Oct 2019 | | | Oct 2019 |
| **Y** | Implementation verification | | | Nov 2019 | | | Nov 2019 | | | Nov 2019 |
| **Y** | Public Draft Review | | | Dec 2019 | | | Dec 2019 | | | Dec 2019 |
| **Y** | Exit & Publication | | | Feb 2020 | | | Feb 2020 | | | Feb 2020 |